TrustHaul Freight

Platform Migration & Launch — What I Did

Prepared by: Helen Gebrewahid  |  Date: June 5, 2026

# Overview

I built TrustHaul Freight — a subscription-based freight platform that connects verified drivers with shippers directly, with no dispatchers and no hidden fees. The platform was originally built on Base44, a third-party platform builder. I decided to fully migrate off Base44 so that I own the platform completely, with no third-party branding, no dependency on their servers, and no recurring platform fees.

This document outlines everything I did to migrate the platform, set up my own infrastructure, and launch TrustHaul Freight as a fully independent product.

# What TrustHaul Freight Does

TrustHaul Freight is a two-sided marketplace for freight:

- Drivers (carriers) subscribe monthly to access the load board and bid on loads

- Shippers post loads for free and browse verified drivers

- No dispatchers needed — drivers and shippers connect directly

- Subscription plans: Starter at $69.99/month and Pro Hauler at $149.99/month

- Features include load posting, bidding, direct messaging, GPS tracking, reviews, and profile verification

# Step 1: Migration from Base44 to Supabase

The original platform was built on Base44, which handled authentication, database storage, and file uploads. The Base44 branding was embedded throughout the app — including in the navbar, footer, and login pages — and the profile creation feature was broken (it would spin indefinitely without saving).

## What I Did

- Analyzed all source code files to identify every Base44 dependency

- Set up a Supabase project to replace Base44's backend

- Designed and created a complete PostgreSQL database schema in Supabase including tables for: profiles, driver_profiles, shipper_profiles, loads, load_bids, messages, and reviews

- Configured Row Level Security (RLS) policies to keep all data private and secure

- Created a Supabase Storage bucket called 'documents' for CDL, insurance, and profile photo uploads

- Replaced the Base44 authentication system with Supabase Auth (email/password + Google OAuth)

- Rewrote all data access functions (replacing base44.entities.*) with Supabase queries

- Fixed the broken profile creation flow in the Onboarding page — drivers and shippers can now complete setup successfully

- Removed all Base44 branding from the navbar, footer, hero section, and all pages

- Replaced the Base44 logo with a clean TrustHaul truck icon and brand name

- Fixed all truck type images on the landing page (they were broken because they pointed to Base44's CDN)

- Deleted the Base44 SDK and plugin from the project dependencies

- Cleaned up the Vite configuration to remove all Base44 plugin references

# Step 2: Setting Up My Own GitHub Repository

I created a brand new GitHub account (trusthaulfreight) to host my code independently from my personal account.

## What I Did

- Installed Node.js and Git on my computer

- Cloned the original repository from GitHub to my local machine

- Installed all project dependencies using npm

- Uninstalled the Base44 SDK and vite plugin packages

- Copied all migrated files into the project

- Created a new GitHub repository at github.com/trusthaulfreight/trust-Haul-Freight-app

- Connected the local project to the new GitHub repository

- Pushed all code to the new repository

- Later deleted the old Base44-dependent repository

# Step 3: Deploying to Netlify

I chose Netlify to host the site because it integrates directly with GitHub, automatically redeploys when I push code changes, and handles SSL certificates automatically.

## What I Did

- Created a Netlify account and connected it to my trusthaulfreight GitHub account

- Imported the trust-Haul-Freight-app repository into Netlify

- Configured the build settings: build command 'npm run build', publish directory 'dist'

- Added environment variables in Netlify for my Supabase URL and anon key

- Added a netlify.toml file to the project for proper routing (so page refreshes work correctly)

- Successfully deployed the site — live at trusthaulfreight.netlify.app

- Set trusthaulfreight.com as the primary domain in Netlify

# Step 4: Connecting My Domain

My domain (trusthaulfreight.com) was already registered and managed through Cloudflare. I needed to point it from Base44's servers to Netlify.

## What I Did

- Added trusthaulfreight.com as a custom domain in Netlify

- Updated the DNS A record in Cloudflare to point to Netlify's load balancer IP (75.2.60.5)

- Added a CNAME record for www.trusthaulfreight.com pointing to apex-loadbalancer.netlify.com

- Set up a redirect rule in Cloudflare so app.trusthaulfreight.com redirects to trusthaulfreight.com

- Configured Supabase authentication URL settings with my domain

- Verified DNS propagation — trusthaulfreight.com now loads TrustHaul Freight

# Step 5: Setting Up Google Sign-In

I wanted users to be able to sign in with their Google account in addition to email and password.

## What I Did

- Created a Google Cloud project called 'TrustHaul Freight'

- Configured the OAuth consent screen with TrustHaul Freight branding

- Created OAuth 2.0 credentials (Client ID and Client Secret)

- Added authorized JavaScript origins: trusthaulfreight.com and trusthaulfreight.netlify.app

- Added authorized redirect URIs pointing to my Supabase auth callback

- Enabled Google as an auth provider in Supabase with my Client ID and Secret

- Updated the login and register pages to redirect users back to trusthaulfreight.com after Google sign-in

# Step 6: Setting Up Custom Auth Domain

By default, Google's sign-in popup showed 'pffpcxvmeyztdjuuwsxv.supabase.co' which looked unprofessional. I upgraded to Supabase Pro and set up a custom auth domain.

## What I Did

- Upgraded the Supabase project to the Pro plan

- Enabled the Custom Domain add-on in Supabase

- Configured auth.trusthaulfreight.com as the custom auth domain

- Added a CNAME record in Cloudflare for auth.trusthaulfreight.com pointing to Supabase

- Added a TXT verification record in Cloudflare for domain ownership verification

- Verified and activated the custom domain — Google sign-in now shows 'to continue to trusthaulfreight.com'

- Updated the Google Cloud Console redirect URI to use the new auth.trusthaulfreight.com callback URL

# Step 7: Final Cleanup

## What I Did

- Deleted the Base44 account and all associated app data

- Deleted the old GitHub repository (helenhaile05-tech/trusthaulfreight)

- Removed the base44 folder from the project and pushed the clean code to GitHub

# Results

TrustHaul Freight is now a fully independent platform that I own completely:

- Live at trusthaulfreight.com with SSL certificate

- Zero Base44 branding anywhere on the platform

- All data stored in my own Supabase PostgreSQL database

- All code hosted in my own GitHub repository

- All files hosted in my own Supabase Storage

- Email and Google OAuth authentication working

- Driver and shipper profile creation working

- Professional branded Google sign-in showing trusthaulfreight.com

- Automatic redeployment when I push code changes to GitHub

- No monthly platform fees to Base44

# Next Steps

- Connect Stripe for driver subscription payments ($69.99/month and $149.99/month)

- Set up email notifications to alert drivers when new loads are posted

- Complete end-to-end testing of the full workflow: shipper posts load, driver bids, shipper accepts

- Launch marketing to attract drivers and shippers